Baby in Brazil
MATERNITY SUPPORT · PROTOTYPE

CHANGE CONTROL PACK

# CR-CUST-001

Customer Review Pass для предварительной Phase 1

| Документ | BIB-CRP-0001 |
| --- | --- |
| Версия документа | 1.0.0 |
| Статус | Accepted / Implemented / QA Passed |
| Прототип | v0.5.0-alpha.6 |
| Build | BIB-P1-20260806-0150-Z |
| Затрагиваемый baseline | v0.5.0-alpha.5 |
| Технический baseline | BIB-PTZ-0001 v0.1.2 |
| Дата | 2026-08-06 UTC |
| Канал решения | ChatGPT-канал аккаунта Владимира Павличенко |

|  | Статус полномочий Решение операционно зафиксировано через используемый ChatGPT-канал. Документ не заявляет внешне верифицированную личную подпись владельца, юридическое представительство или production-приёмку. |
| --- | --- |

УПРАВЛЕНИЕ ДОКУМЕНТОМ

# 0. Document control and contents

## Назначение пакета

Пакет объединяет формальный Change Request, Decision Evidence Record, Impact Analysis, Full Reference Specification, Baseline Record и результаты QA. Индивидуальные исходные записи также сохранены в каталоге docs/ в машиночитаемом Markdown-виде.

## Нормативная иерархия

| Приоритет | Источник | Роль в решении |
| --- | --- | --- |
| 1 | BIB-PTZ-0001 v0.1.2 | Границы первой фазы, маршруты, компоненты и приёмка. |
| 2 | Phase 1 v0.5.0-alpha.5 | Неизменяемая база, к которой относится customer review. |
| 3 | Customer evidence 2026-08-05 | Контекст семи визуально-композиционных уточнений. |
| 4 | Подтверждение текущего канала | Разрешение оформить CR, документы и полноценный reference. |
| 5 | v0.5.0-alpha.6 | Новая реализация и объект QA. |

## Состав

1. Executive decision summary

2. Change Request CR-CUST-001

3. Decision evidence record

4. Impact analysis and boundaries

5. Full reference specification

6. Traceability and acceptance

7. QA report and release decision

8. Baseline record

Appendix A. Customer evidence

Appendix B. Implementation evidence

РЕШЕНИЕ

# 1. Executive decision summary

|  | Решение CR-CUST-001 принят, реализован в v0.5.0-alpha.6 и прошёл static, responsive, interaction/component и visual QA. Alpha.5 не изменялся. |
| --- | --- |

## Что изменилось

пять показателей получили пять самостоятельных пиктограмм;

шесть benefit cards получили media-zone в верхней части;

journey стал восьмишаговым направленным stepper с тремя состояниями;

добавлен отдельный 5★ testimonials carousel;

пакеты представлены тремя уровнями и демонстрационным configurator;

расширен секционный цветовой ритм в пределах утверждённых ролей токенов;

добавлены две оригинальные editorial-вставки.

## Что не изменилось

проект остаётся статическим интерактивным прототипом, а не Joomla package;

production pricing, payment, реальные формы и медицинские/юридические решения не добавлены;

customer screenshots не используются как site media;

утверждённые foundation tokens, типографические роли и reduced-motion сохранены.

## Результат QA

| Контур | Результат | Итог |
| --- | --- | --- |
| Static validation | 18 pages; 0 broken refs; 0 duplicate IDs | PASSED |
| Responsive matrix | 18 × 5 = 90 cases | 90 / 90 |
| Interaction/components | 23 targeted checks | 23 / 23 |
| CR completion | 7 controlled outcomes | 7 / 7 |
| Visual reference | Desktop 1920 + mobile 390 | PASSED |

SCOPE AND EXPECTED RESULT

# 2. Change Request CR-CUST-001

Наименование: Customer Review Pass для preliminary Phase 1. Статус: Accepted → Implemented in v0.5.0-alpha.6. Затрагиваемый baseline: v0.5.0-alpha.5. Build: BIB-P1-20260806-0150-Z.

## Запрашиваемые изменения

| ID | Запрос | Нормализованный результат | Связь |
| --- | --- | --- | --- |
| CR-01 | Иконки в показателях | 5 самостоятельных пиктограмм; сохранены labels статуса данных. | H-03; AC-07/08 |
| CR-02 | Картинки в верхней части карточек | 6 media-zone + icon/title/copy; variable text устойчив. | H-04; AC-03/07 |
| CR-03 | Более отчётливый переход со стрелками | 8 steps, 7 connectors, completed/current/upcoming; mobile vertical. | H-05; AC-05/06 |
| CR-04 | Testimonials / What our families say | 4 коротких 5★ slides, controls, reduced-motion, status labels. | H-10; Slider; AC-06/08 |
| CR-05 | 3 пакета, все пакеты и custom-сборка | 3 levels + all-packages CTA + working demo configurator. | H-07; P-04; AC-04/08 |
| CR-06 | Больше cream/coral/teal | Цветовой ритм расширен только в утверждённых ролях. | H-02…12; AC-07 |
| CR-07 | Художественные вставки | 2 оригинальные SVG-композиции; evidence и media не смешиваются. | H-04…10; AC-07/08 |

## Измеримые условия закрытия

5 indicators / 5 icons; 6 benefit cards / 6 media zones;

8 journey steps / 7 connectors / 3 visible state types;

минимум 3 testimonials; фактически реализовано 4, по 5 звёзд;

3 package levels, all-packages CTA, working configurator and clipboard;

минимум 2 editorial inserts; фактически реализовано 2;

0 user-scrollable horizontal overflow at 360, 768, 1024, 1440 and 1920 CSS px;

demo/fixture/verified material remains visibly distinguishable.

SOURCE AND NORMALIZATION

# 3. Decision evidence record

## Customer review

Customer review 2026-08-05 confirmed that the preliminary direction was generally aligned with the previously discussed concept and requested seven local improvements: icons, card media, stronger journey arrows, testimonials, package construction, broader approved palette rhythm and artistic insertions.

## Operational confirmation

В текущем канале пользователь подтвердил: оформить полноценный Change Request, при необходимости подготовить все документы и сделать полноценный reference.

## Нормализованное решение

alpha.5 остаётся неизменяемым baseline;

семь customer remarks объединяются в CR-CUST-001 с отдельными критериями;

реализация получает новую версию alpha.6;

создаются CR, evidence record, baseline record, traceability, acceptance, QA and reference artifacts;

статус остаётся preliminary prototype, не production/Joomla acceptance.

|  | Evidence boundary Customer screenshots retained in docs/evidence are contextual proof only. They are not licensed or adopted as production site media. |
| --- | --- |

CONTROLLED CHANGE

# 4. Impact analysis and boundaries

| Area | Impact / decision |
| --- | --- |
| Code / generator | Главная, modal, Review dashboard, shared CSS/JS and fixtures changed. Compiled output regenerated; no manual patch-only release. |
| Interaction | Added configurator; added testimonials Swiper; preserved menus, custom selects, forms, Fancybox, Review clipboard/export. |
| Accessibility | Linear DOM order; native radio/checkbox; keyboard controls; visible states; reduced-motion respected. |
| Content / media | Original local SVG placeholders added. Testimonials remain fixture/demo unless explicitly verified. |
| Responsive | New sections tested at five control widths; journey becomes vertical; grids stack. |
| Joomla / production | No PHP template, overrides, extensions, payment, pricing engine, or real submissions. |

## Open dependencies

rights-cleared photo/video package;

verified testimonials and permissions;

final package definitions and prices;

medical and legal reviewers;

final RU/EN/PT-BR/ES content and analytics scheme.

VISUAL AND INTERACTION CONTRACT

# 5. Full reference specification

## Homepage sequence

| ID | Reference role |
| --- | --- |
| H-01–03 | Header / hero / icon-led indicators |
| H-04 | Six benefit cards with upper media zone |
| CR-07A | Route + passport editorial break |
| H-05 | 8-step connected journey |
| H-06 | Services hub |
| H-07 | Three packages + configurator |
| H-08–09 | Doctors/clinics and document evidence |
| CR-07B | Family + coast editorial break |
| H-10 | 5★ testimonials carousel + family story bridge |
| H-11–13 | Blog/guides, FAQ/final CTA and footer |

## Visual language

| Token | HEX | Controlled use |
| --- | --- | --- |
| Primary Navy | #013277 | Structure, headings, major CTA. |
| Primary Teal | #179AA1 | Routes, states and supporting UI. |
| Warm Cream | #FFF7F3 | Family and emotional sections. |
| CTA Coral | #F67765 | Limited emotional CTA / current-state highlight. |
| Rating Gold | #EEAA36 | Stars and local ratings only. |

## Interaction contract

dropdown navigation: pointer, focus and touch states;

custom form selects and attached language menu;

Swiper testimonials with visible controls and no autoplay dependency;

package configurator with native controls, provisional result and clipboard;

form states, modal, FAQ, Fancybox and Review copy/export;

native IntersectionObserver reveal runtime and prefers-reduced-motion.

REQUIREMENT MAPPING

# 6. Traceability and acceptance

## Customer traceability

| ID | Prototype evidence | QA evidence |
| --- | --- | --- |
| CR-01 | .site-stat__icon; H-03 | 5 / 5 icons |
| CR-02 | .site-benefit-card__media | 6 / 6 media zones |
| CR-03 | .site-journey; connectors; states | 8 steps; 7 connectors; mobile flow |
| CR-04 | [data-swiper="testimonials"] | 4 slides; 5 stars each |
| CR-05 | H-07; #package-builder-modal | 3 levels; update; clipboard |
| CR-06 | token-role CSS / section rhythm | visual review passed |
| CR-07 | two customer-pass editorial SVGs | 2 art breaks; evidence policy passed |

## PTZ acceptance disposition

| ID | Disposition | Evidence |
| --- | --- | --- |
| PT-AC-01 | Pass | Hero and next action visible in first route. |
| PT-AC-02 | Pass | Offer → trust → process → services/packages → evidence → contact. |
| PT-AC-03 | Pass | 18 pages, P-01…09 and H-01…13. |
| PT-AC-04 | Pass | Critical CTA, modal and configurator paths. |
| PT-AC-05 | Pass | Responsive 90/90; X overflow 0. |
| PT-AC-06 | Pass | Interaction/component 23/23. |
| PT-AC-07 | Pass | Approved token/type roles; Lora absent. |
| PT-AC-08 | Pass | Demo/fixture/verified labels; placeholder register. |
| PT-AC-09 | Pass | CR and Review IDs, traceability and expected results. |
| PT-AC-10 | Pass | Exact version/build and baseline record. |
| PT-AC-11 | Pass | alpha.5 unchanged; alpha.6 released as CR version. |

VERIFICATION

# 7. QA report and release decision

## Results

|  | Overall preliminary package QA: PASSED Static validation passed; responsive matrix 90/90; interaction/component checks 23/23; CR-CUST-001 completion 7/7; visual reference review passed. |
| --- | --- |

## Responsive matrix

All 18 HTML pages were tested in Chromium at 360, 768, 1024, 1440 and 1920 CSS px with page JavaScript disabled for the layout pass. No user-scrollable horizontal overflow or missing H1 was detected.

## Interaction matrix

The targeted browser pass verified the seven customer outcomes, the package-builder modal/recalculation/clipboard, article geometry, blog stress cases, custom controls, stable navigation, Review clipboard, mobile flow, scrollbar and custom lists.

## Release decision

|  | Operational status v0.5.0-alpha.6 is suitable as the full preliminary Phase 1 reference for the recorded customer corrections. It is not a production acceptance or Joomla delivery. |
| --- | --- |

IMMUTABLE RELEASE RECORD

# 8. Baseline record

| Baseline ID | BIB-BL-P1-0.5.0-alpha.6 |
| --- | --- |
| Artifact | Baby_in_Brazil_Phase_1_Preliminary_Prototype_v0.5.0-alpha.6.zip |
| Build | BIB-P1-20260806-0150-Z |
| Supersedes | BIB-BL-P1-0.5.0-alpha.5 |
| Included | P-01…09; H-01…13; CR-CUST-001; alpha.1…5 corrections |
| Excluded | Joomla/PHP; real submissions; final prices; reviewed medical/legal content; final media rights |
| Integrity | SHA-256 package and internal manifest generated after final QA |

## Immutability rule

После финальной упаковки байты под версией v0.5.0-alpha.6 не заменяются. Любое последующее изменение получает новую версию и, если меняет baseline/scope/concept, отдельный Change Request.

CONTEXT ONLY

# Appendix A. Customer evidence

Ниже показаны выборочные customer screenshots, сохранённые как evidence. Они не являются pixel-contract, лицензированными production media или самостоятельным источником реализации.

Figure A1 — request for image/media area in upper card section.

Figure A2 — request for more explicit journey transitions and arrows.

Figure A3 — package levels, all-packages action and custom assembly context.

ALPHA.6 REFERENCE

# Appendix B. Implementation evidence

Representative implementation renders below are evidence of the exact alpha.6 build. Full-page desktop and mobile reference images are included separately in the artifact package.

Figure B1 — icon-led indicators and benefit cards with upper media zones.

Figure B2 — eight-step journey with directional connectors and state treatment.

Figure B3 — independent 5-star testimonials carousel.

Figure B4 — working provisional package-route configurator.

RELEASE NOTE

# Full preliminary reference completed

CR-CUST-001 is recorded, implemented and verified for v0.5.0-alpha.6 / BIB-P1-20260806-0150-Z. The package contains source records, machine-readable QA, implementation screenshots, full-page references and integrity manifests.

|  | Next gate Use this baseline for customer review of the preliminary reference. Production content, verified media, final prices, medical/legal review and Joomla integration remain separate gates. |
| --- | --- |