Baby in Brazil

CHANGE REQUEST

CR-CUST-002

Current-Site Source Integration
and Icon Optical Alignment

|  | Операционно зафиксировано Заказчик разрешил использовать опубликованные данные текущего сайта в preliminary Phase 1. Изменение оформлено отдельной версией; alpha.6 не переписывается. |
| --- | --- |

| Поле | Значение |
| --- | --- |
| Целевая версия | 0.5.0-alpha.7 |
| Build | BIB-P1-20260806-0340-Z |
| Дата snapshot | 2026-08-06 |
| Исходный baseline | 0.5.0-alpha.6 / CR-CUST-001 |
| Статус | Accepted / Implemented / QA Passed |
| Классификация | Customer correction + controlled source synchronization |

Назначение документа

Зафиксировать причину, scope, source snapshot, ограничения, трассируемость и QA-результат CR-CUST-002 для точного build preliminary-прототипа.

# 1. Решение и основание

После review alpha.6 заказчик указал на оптическое смещение первых двух пиктограмм H-03 и разрешил использовать текущий публичный сайт как источник preliminary-данных для цен, команды, родильных домов и структуры блога.

|  | Baseline protection Изменение не редактирует alpha.6. Реализация выпускается как alpha.7 и становится отдельным объектом review. |
| --- | --- |

# 2. Нормативные источники

| Источник | URL | Использование |
| --- | --- | --- |
| Prices | https://babyinbrazil.com/en/prices.html | 5 package levels and public prices |
| Team | https://babyinbrazil.com/en/team.html | 7 public profiles and role labels |
| Hospitals | https://babyinbrazil.com/en/hospitals.html | 6 public hospital listings |
| Blog | https://babyinbrazil.com/en/blog.html | 11 root categories, child hierarchy and editorial lists |

Нормализованный machine-readable snapshot: fixtures/current-site-snapshot.json. External pages remain mutable; alpha.7 is a dated snapshot, not live synchronization.

# 3. Change scope

| ID | Ожидаемый результат | Реализованный результат |
| --- | --- | --- |
| CR-CUST-002-01 | Оптически центрировать первые две иконки H-03 | Grid-centering + individual list/globe offsets |
| CR-CUST-002-02 | Использовать public prices | 5 levels: $3,500; $4,250; $5,500; $8,000; $11,500 |
| CR-CUST-002-03 | Использовать public team | 7 profiles with names, roles and source media |
| CR-CUST-002-04 | Использовать public hospitals | 6 hospital cards with source media |
| CR-CUST-002-05 | Использовать full blog hierarchy | 11 roots and published child-category logic |

# 4. Source snapshot

## 4.1. Цены

| Public name | Prototype label | Snapshot price |
| --- | --- | --- |
| Documents | Документы | $3,500 |
| Relocation | Релокация | $4,250 |
| Prenatal Care | Ведение беременности | $5,500 |
| Birth Experience | Роды и сопровождение | $8,000 |
| Complete Wellness | Полное сопровождение | $11,500 |

|  | Commercial boundary Цены показываются с snapshot/source context. Configurator остаётся демонстрационным и не вычисляет окончательное предложение. |
| --- | --- |

## 4.2. Команда

| Public profile | Published role |
| --- | --- |
| Marcleide | Obstetric Nurse |
| Daniele Maciel | Physiotherapist |
| Michele Rodrigues | Nutritionist |
| Isis Sampaio | Pelvic Physiotherapist |
| Dr. Diego Di Marco Ataides | Obstetrician |
| Gustavo Soldatelli | Pediatrician |
| Eduardo | Lawyer |

## 4.3. Родильные дома

Published listing

Maternidade Carmela Dutra

Baía Sul Mulher in Florianópolis

Hospital Regional de São José Dr. Homero de Miranda Gomes

Hospital Universitário Polydoro Ernani de São Thiago (HU-UFSC)

Maternidade Santa Helena

Ilha Hospital e Maternidade

# 5. Blog information architecture

В preliminary-шаблоне восстановлена полная структура текущего блога: taxonomy rail предназначен для навигации, центр — для editorial feed, справа остаются рейтинговые и хронологические модули.

01. Giving Birth in Brazil

02. Childbirth & Pregnancy in Brazil

03. Documents & Citizenship

04. Immigration & Visas

05. Work & Business

06. Everyday Life in Brazil

07. Relocation & Adaptation

08. Stories & Interviews

09. Expert Advice

10. News & Updates

11. Community Updates

|  | Joomla boundary Taxonomy is demonstrated as information architecture. EasyBlog/Joomla category IDs, aliases, menu items and module assignments are not generated in Phase 1. |
| --- | --- |

# 6. Media and fallback policy

Primary media URL points to the current public site.

Images load lazily and use no-referrer.

If the remote asset is unavailable, a local SVG illustration is shown with an offline fallback label.

Final rights, crops, CDN ownership, consent and alt text require production review.

# 7. Visual evidence

Figure 1. H-03 after optical alignment of list and globe icons.

Figure 2. Five current-site snapshot package levels.

Figure 3. Team and hospital listing with source-linked media and offline fallback behavior.

Figure 4. Blog taxonomy rail, editorial feed and ranking modules.

# 8. QA and acceptance result

| Gate | Status | Evidence |
| --- | --- | --- |
| Static validation | PASSED | 18 HTML; 0 broken references; 0 duplicate IDs |
| Responsive matrix | PASSED | 90 / 90 at 360, 768, 1024, 1440 and 1920 CSS px |
| Interaction/component suite | PASSED | 28 / 28 |
| CR-CUST-002 source counts | PASSED | 5 prices / 7 team / 6 hospitals / 11 blog roots |
| Horizontal overflow | PASSED | 0 user-scrollable cases |
| Formal document render | PASSED | DOCX and PDF visually inspected |

# 9. Known boundaries

No production Joomla template, overrides or extension package.

No live synchronization with babyinbrazil.com.

No independent commercial, credential, hospital-partnership or media-rights verification.

No production pricing engine, payment, application processing or analytics IDs.

Later source refreshes require a new dated record and versioned change.

# 10. Closure

|  | Result CR-CUST-002 is accepted, implemented and verified for Phase 1 v0.5.0-alpha.7 / BIB-P1-20260806-0340-Z. This status does not mean production or Joomla acceptance. |
| --- | --- |